# Project Reorganization Plan

Mathematic Agent-Based Solver (AMDE)

File Structure Assessment & Implementation Guide

Prepared for: Recursive AI Devs

Michael Maillet - Architect, Computational Structures

December 2025

# Table of Contents

# 1. Executive Summary

This document presents a comprehensive plan for reorganizing the AMDE (Agent-based Mathematical Deduction Engine) project structure. The current file organization has grown organically and requires systematic restructuring to support the project's multi-agent architecture, improve maintainability, and facilitate collaborative development.

The proposed structure follows Python packaging best practices while accommodating the unique requirements of a hierarchical multi-agent system with tiered supervisors, specialist agents, blackboard architecture, and formal verification components.

# 2. Current Structure Assessment

## 2.1 Observed Directory Layout

Based on analysis of the Google Drive backup, the current project root contains:

- output/ - Runtime generated files

- docs/ - Documentation folder

- amde.egg-info/ - Package metadata (setuptools artifact)

- .pytest_cache/ - Test cache artifacts

- .git/ - Version control

- .vscode/ - IDE configuration

- Archive assessments/ - Historical assessment files

- critical assessments/ - Critical analysis documents

- __pycache__/ - Python bytecode cache (at root level)

- user_help/ - User assistance resources

- amde_phase5/ - Phase 5 implementation code

- amde_phase6/ - Phase 6 implementation code

- thought_traces/ - Agent reasoning traces

- audit_thought_traces/ - Audit logging traces

- test_thought_traces/ - Test run traces

## 2.2 Identified Issues

- Root-level cache pollution: __pycache__ at root suggests Python modules exist at root level rather than in a proper package structure.

- Phase folder fragmentation: Multiple amde_phaseN folders indicate incomplete migrations between development phases, creating code duplication and import confusion.

- Scattered trace directories: Three separate trace folders (thought_traces, audit_thought_traces, test_thought_traces) at root create clutter.

- Assessment folder naming: Spaces in folder names ("Archive assessments", "critical assessments") cause cross-platform compatibility issues.

- No source/test separation: Missing clear distinction between production code (src/), test code (tests/), and configuration.

- Flat agent architecture: The tiered agent structure (Orchestrator → Supervisors → Specialists) is not reflected in the directory layout.

# 3. Proposed Directory Structure

## 3.1 High-Level Layout

The proposed structure follows the src-layout pattern recommended by PyPA, with clear separation of concerns aligned to the multi-agent architecture.

Mathematic-agent-based-solver/

├── src/

│   └── amde/

│       ├── __init__.py

│       ├── core/

│       │   ├── __init__.py

│       │   ├── orchestrator.py        # Tier 1 Main Orchestrator

│       │   ├── blackboard.py          # Shared memory architecture

│       │   └── message_bus.py         # FIPA-ACL communication

│       ├── agents/

│       │   ├── __init__.py

│       │   ├── base.py                # BDI agent base class

│       │   ├── supervisors/           # Tier 2 Domain Supervisors

│       │   │   ├── __init__.py

│       │   │   ├── algebra.py

│       │   │   ├── calculus.py

│       │   │   ├── linear_algebra.py

│       │   │   └── discrete.py

│       │   └── specialists/           # Tier 3 Task Agents

│       │       ├── __init__.py

│       │       ├── arithmetic.py

│       │       ├── polynomial.py

│       │       ├── integration.py

│       │       ├── differentiation.py

│       │       └── matrix_ops.py

│       ├── verification/

│       │   ├── __init__.py

│       │   ├── logic_checker.py

│       │   ├── formal_verifier.py     # Lean/Coq wrapper

│       │   └── precondition.py

│       ├── middleware/

│       │   ├── __init__.py

│       │   ├── knowledge_manager.py

│       │   ├── hypothesis_generator.py

│       │   └── conflict_resolver.py

│       ├── protocols/

│       │   ├── __init__.py

│       │   ├── fipa_acl.py

│       │   └── ommath.py              # OpenMath/OMDoc standards

│       ├── solvers/

│       │   ├── __init__.py

│       │   ├── symbolic.py            # SymPy wrapper

│       │   └── numerical.py           # NumPy/SciPy wrapper

│       └── utils/

│           ├── __init__.py

│           ├── logging.py

│           └── config.py

├── tests/

│   ├── __init__.py

│   ├── conftest.py

│   ├── unit/

│   ├── integration/

│   └── fixtures/

├── docs/

│   ├── architecture/

│   ├── api/

│   └── assessments/

│       ├── archive/

│       └── critical/

├── data/

│   ├── traces/

│   │   ├── thought/

│   │   ├── audit/

│   │   └── test/

│   └── output/

├── scripts/

│   ├── migrate.py

│   └── verify_imports.py

├── pyproject.toml

├── setup.cfg

├── README.md

└── .gitignore

## 3.2 Package Module Descriptions

| Package | Purpose |
| --- | --- |
| amde.core | Central orchestration: Tier 1 Orchestrator, Blackboard shared memory, FIPA-ACL message bus |
| amde.agents.supervisors | Tier 2 Domain Supervisors for Algebra, Calculus, Linear Algebra, Discrete Math |
| amde.agents.specialists | Tier 3 Task Specialists: arithmetic, polynomial, integration, differentiation |
| amde.verification | Ax-Prover pattern: Logic Checker, Formal Verifier (Lean wrapper), Preconditions |
| amde.middleware | Meta-cognitive layer: Knowledge Manager, Hypothesis Generator, Conflict Resolver |
| amde.protocols | Communication standards: FIPA-ACL implementation, OMDoc/OpenMath encoding |
| amde.solvers | Backend wrappers: SymPy symbolic engine, NumPy/SciPy numerical fallback |
| amde.utils | Shared utilities: logging configuration, path management, settings |

# 4. Import Path Migration

## 4.1 Import Transformation Rules

All imports must be updated to reflect the new src-layout structure. The package name remains 'amde' for backward compatibility.

| Old Import | New Import |
| --- | --- |
| from orchestrator import * | from amde.core import Orchestrator |
| from blackboard import Blackboard | from amde.core.blackboard import Blackboard |
| from algebra_supervisor import * | from amde.agents.supervisors.algebra import * |
| from integration_agent import * | from amde.agents.specialists.integration import * |
| from verifier import Verifier | from amde.verification.formal_verifier import Verifier |
| import sympy_wrapper | from amde.solvers import symbolic |

## 4.2 Package Configuration

The pyproject.toml must be configured for the src-layout:

[build-system]

requires = ["setuptools>=61.0", "wheel"]

build-backend = "setuptools.build_meta"

[project]

name = "amde"

version = "0.6.0"

description = "Agent-based Mathematical Deduction Engine"

requires-python = ">=3.10"

dependencies = [

"sympy>=1.12",

"numpy>=1.24",

"scipy>=1.10",

]

[tool.setuptools.packages.find]

where = ["src"]

# 5. Implementation Plan

## 5.1 Phase 1: Preparation (Day 1)

- Create backup: Full backup of current project state to separate location.

- Document dependencies: Run pip freeze > requirements-current.txt to capture all installed packages.

- Map existing imports: Generate import graph using ast module to identify all cross-module dependencies.

- Run existing tests: Execute pytest to establish baseline passing tests before restructure.

- Create new branch: git checkout -b restructure/src-layout

## 5.2 Phase 2: Directory Creation (Day 1-2)

- Create src-layout skeleton: Build entire directory tree as specified in Section 3.1.

- Add __init__.py files: Every package directory requires an __init__.py with appropriate __all__ exports.

- Create pyproject.toml: Configure build system with src-layout package discovery.

- Configure .gitignore: Add patterns for data/traces/, __pycache__/, *.egg-info/, .pytest_cache/.

## 5.3 Phase 3: Code Migration (Day 2-4)

- Migrate core modules first: Move orchestrator, blackboard, message_bus to src/amde/core/.

- Consolidate phase folders: Merge amde_phase5/ and amde_phase6/ into appropriate src/amde/ subpackages.

- Update all imports: Transform imports using sed or rope refactoring tool.

- Relocate trace directories: Move thought_traces/, audit_thought_traces/, test_thought_traces/ → data/traces/.

- Migrate assessments: Move "Archive assessments" → docs/assessments/archive/, "critical assessments" → docs/assessments/critical/.

- Move tests: Relocate all test files to tests/ with proper subdirectory structure.

## 5.4 Phase 4: Validation (Day 4-5)

- Install in development mode: pip install -e . to verify package discovery.

- Run import verification: Execute scripts/verify_imports.py to confirm all imports resolve.

- Execute test suite: Run pytest -v to confirm all tests pass.

- Test agent communication: Verify blackboard and FIPA-ACL message passing still functions.

- Clean up artifacts: Remove old directories, amde.egg-info/, __pycache__/ from root.

# 6. Dependency Configuration

## 6.1 Core Dependencies

Based on the project's mathematical computation and verification requirements:

[project.dependencies]

dependencies = [

# Symbolic computation

"sympy>=1.12",

# Numerical computation

"numpy>=1.24",

"scipy>=1.10",

# Vector database for RAG

"chromadb>=0.4.0",

# Configuration and validation

"pydantic>=2.0",

"pyyaml>=6.0",

]

[project.optional-dependencies]

dev = [

"pytest>=7.0",

"pytest-cov>=4.0",

"black>=23.0",

"ruff>=0.1.0",

"mypy>=1.0",

]

# 7. Risk Mitigation

## 7.1 Import Resolution Failures

Risk: Circular imports or missing modules after restructure.

Mitigation: Run scripts/verify_imports.py which attempts to import every module and reports failures. Use lazy imports via importlib for circular dependency issues.

## 7.2 Test Regression

Risk: Tests fail due to path or fixture changes.

Mitigation: Update conftest.py with proper path fixtures. Use pytest --collect-only first to verify test discovery before execution.

## 7.3 Agent Communication Breakage

Risk: Blackboard or FIPA-ACL message routing fails.

Mitigation: Create integration tests specifically for inter-agent communication. Test message serialization and agent discovery separately.

## 7.4 Trace Path Hardcoding

Risk: Hardcoded paths to trace directories break after relocation.

Mitigation: Introduce src/amde/utils/config.py with DATA_DIR, TRACE_DIR constants. Use pathlib.Path for all file operations.

# 8. Verification Checklist

Complete the following verification steps after migration:

| Verification Command/Action | Category |
| --- | --- |
| pip install -e . completes without errors | Package installation |
| python -c "from amde.core import Orchestrator" succeeds | Core imports |
| python -c "from amde.agents.supervisors import *" succeeds | Agent imports |
| pytest --collect-only shows all expected tests | Test discovery |
| pytest -v passes all tests | Test execution |
| Blackboard publish/subscribe test passes | Agent communication |
| Trace files write to data/traces/ correctly | Path configuration |
| No __pycache__ at project root | Cache cleanup |
| No amde.egg-info/ at project root | Artifact cleanup |

# 9. Appendix: Migration Script

The following script automates the directory structure creation:

#!/usr/bin/env python3

"""Migration script for AMDE project restructure."""

from pathlib import Path

DIRECTORIES = [

"src/amde/core",

"src/amde/agents/supervisors",

"src/amde/agents/specialists",

"src/amde/verification",

"src/amde/middleware",

"src/amde/protocols",

"src/amde/solvers",

"src/amde/utils",

"tests/unit",

"tests/integration",

"tests/fixtures",

"docs/architecture",

"docs/api",

"docs/assessments/archive",

"docs/assessments/critical",

"data/traces/thought",

"data/traces/audit",

"data/traces/test",

"data/output",

"scripts",

]

def create_structure(base: Path) -> None:

for dir_path in DIRECTORIES:

full_path = base / dir_path

full_path.mkdir(parents=True, exist_ok=True)

if "src/amde" in dir_path or "tests" in dir_path:

(full_path / "__init__.py").touch()

print(f"Created {len(DIRECTORIES)} directories")

if __name__ == "__main__":

create_structure(Path.cwd())

# 10. Conclusion

This reorganization plan transforms the AMDE project from its current organic structure into a professionally organized Python package that directly reflects the multi-agent architectural design. The tiered agent hierarchy (Orchestrator → Supervisors → Specialists) is now visible in the directory structure, making the codebase self-documenting for new contributors.

The src-layout pattern ensures proper package isolation, the consolidated trace directories support the AutoMaAS learning loop, and the separated test structure enables comprehensive validation of the verification core.

Execute the phases sequentially, validate at each step, and maintain the git branch until all tests pass. Upon completion, merge to main and tag as v0.6.0-restructured.