# Phase 4 Build Order Breakdown

Dynamic Governance & Resilience: Engineering the Self-Correction Engine

Autonomous Mathematical Discovery Engine

──────────────────────────────────────────────────

# 1. Executive Overview

Phase 4 represents the critical transformation of the multi-agent collective from a Static Hierarchy into a Dynamic Organism capable of self-correction, conflict resolution, and evolutionary optimization. While Phases 0-3 established the infrastructure, cognitive chassis, mathematical workforce, and meta-cognitive middleware respectively, Phase 4 addresses three fundamental architectural gaps that prevent the system from achieving true autonomous reliability.

## 1.1 The Three Critical Gaps

Phase 4 systematically addresses the final three gaps in the six-gap framework for architectural brittleness:

| Gap 4: The Conflict Gap | In a diverse ecosystem of 40-50 specialized agents, disagreements are inevitable. The Symbolic Agent may claim 'Unsolvable' while the Numerical Agent finds a valid approximation. Without structured adjudication, the system either randomly selects an answer or crashes. |
| --- | --- |
| Solution | Conflict Resolution Team (3 agents) |
| Mechanism | Evidence-based adjudication via FMAD protocol |

| Gap 5: The Reliability Gap | Standard systems return generic ERROR messages when solvers fail, aborting entire sessions. The system lacks the diagnostic capability to distinguish between computational errors, logical errors, and domain errors—and cannot autonomously recover. |
| --- | --- |
| Solution | Failure Analysis Team (3 agents) |
| Mechanism | Graceful Incompleteness Handling with autonomous rerouting |

| Gap 6: The Evolution Gap | The system solves the 1000th cubic equation with the same trial-and-error randomness as the first. It has memory of facts (Phase 3) but no memory of process—no ability to learn which agent sequences work best for which problem types. |
| --- | --- |
| Solution | Meta-Learning Team (3 agents) |
| Mechanism | AutoMaAS pattern with performance-based routing optimization |

## 1.2 Phase 4 Agent Count

Phase 4 deploys 9 agents organized into 3 specialized governance teams:

| Team | Agent Count | Gap Addressed |
| --- | --- | --- |
| Conflict Resolution Team | 3 | Conflict Gap (Gap 4) |
| Failure Analysis Team | 3 | Reliability Gap (Gap 5) |
| Meta-Learning Team | 3 | Evolution Gap (Gap 6) |
| TOTAL | 9 | All Three Gaps |

# 2. Prerequisites & Dependencies

Phase 4 agents operate within the established digital society whose laws and infrastructure were codified in Phases 0-3. Their success depends entirely on their ability to integrate with and leverage this pre-existing foundation.

## 2.1 Phase 0 Infrastructure Dependencies

| Agent Management System (AMS) | Manages lifecycle of Phase 4 agents, enforcing 'One-Model-At-A-Time' mandate within 8GB VRAM constraint. Meta-Learning Team requires careful VRAM management during batch optimization processes. |
| --- | --- |
| Directory Facilitator (DF) | Enables dynamic service discovery. Conflict Resolution Team must register adjudication capabilities; Failure Analysis Team registers diagnostic services; Meta-Learning Team registers optimization endpoints. |
| Agent Communication Channel (ACC) | Guarantees reliable routing of FIPA-ACL messages between governance teams and existing Tier 2/3 agents. Queues messages for agents swapped out of VRAM. |
| Blackboard System | Central workspace with Publish-Subscribe mechanism. CONFLICT_FLAG and FAILURE_SIGNAL posts are monitored by Phase 4 teams. Performance traces logged for Meta-Learning analysis. |
| Vector Database | Stores performance embeddings and routing heuristics for Meta-Learning Team retrieval. |

## 2.2 Phase 1-3 Integration Points

| Tier 1 Orchestrator (Phase 1) | Must be updated with 'Appellate Protocol' to check CONFLICT_FLAG before accepting results, and 'Post-Mortem Protocol' to trigger batch optimization after SESSION_END. |
| --- | --- |
| Verification Core (Phase 1) | The Formal Verifier's verification status feeds into Performance Monitor logs. Ax-Prover pattern remains the final arbiter of mathematical truth. |
| Domain Supervisors (Phase 2) | All Tier 2 Supervisors may be called as witnesses in conflict resolution. Their expertise weights are used by Consensus Builder. |
| Hypothesis Generator (Phase 3) | Alternative Path Generator connects directly to Hypothesis Generator for constructing 'Plan B' strategies upon failure diagnosis. |
| Precondition Validation Team (Phase 3) | Failure Analysis Team leverages Domain Checker and Assumption Validator to diagnose Domain Errors. |

📚 Reference: Phase_0_Build_Order_Breakdown.docx, Phase_1_Build_Order_Breakdown.docx, Phase_2_Build_Order_Breakdown.docx, Phase_3_Build_Order_Breakdown.docx

# 3. Build Order: Step-by-Step Implementation

## STEP 1: The Conflict Resolution Team ("The Supreme Court")

### WHAT: Evidence-Based Adjudication System

Construct a three-agent team that replaces random selection with structured, evidence-based adjudication when agents produce conflicting results. This team implements the FMAD (Feedback-based Multi-Agent Debate) protocol, creating a judicial system for mathematical disputes.

### WHY: Addressing the Conflict Gap (Gap 4)

In a high-density ecosystem of 40-50 specialized agents, disagreements are structurally inevitable. The Symbolic Integration Agent may return "No closed-form solution exists" while the Numerical Agent finds a valid approximation to arbitrary precision. Without this team, the system either randomly selects an answer (compromising accuracy), silently ignores conflicts (compromising reliability), or crashes entirely (compromising availability). The Conflict Resolution Team ensures that mathematical truth emerges through structured debate rather than arbitrary selection.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Step 1; phases_0-6_for_the_Autonomous_Mathematical_Discovery_Engine.docx, Phase 4 Section

### HOW: Three-Agent Judicial Architecture

Agent 1.1: The Debate Moderator (FMAD Protocol Implementation)

- Directive: Implement the Feedback-based Multi-Agent Debate (FMAD) protocol. This agent does not solve mathematics; it manages the "courtroom" where disputes are resolved.

- Trigger Condition: When the Blackboard detects conflicting results for the same subtask-id (two or more agents posting different solutions to identical problems).

- Mechanism: The Moderator freezes the workflow, issues PROPOSE-ARGUMENT commands via FIPA-ACL to conflicting agents, forcing them to generate structured justifications for their results (e.g., "I used Risch Algorithm with domain restriction" vs. "I used Newton-Raphson with 10^-12 tolerance").

- Output: Structured debate transcript posted to Blackboard for Evidence Weigher analysis.

Agent 1.2: The Evidence Weigher

- Directive: Build the logic engine that evaluates the quality of justifications, not merely the results themselves.

- Critical Implementation - Hierarchy of Mathematical Truth: Hard-code the following immutable hierarchy:

- Formal Proof (Ax-Prover verified) > Symbolic Derivation > Numerical Approximation > Heuristic Guess

- Automatic Ruling: If Agent A provides a formal proof and Agent B provides a heuristic guess, the Evidence Weigher rules in favor of Agent A automatically, regardless of Agent B's confidence score.

- Output: RULING message with winning_agent, evidence_type, and confidence_level.

Agent 1.3: The Consensus Builder

- Directive: Implement a "Voting with Expertise Weighting" mechanism for cases where no formal proof exists.

- Expertise Weighting Logic: Domain Supervisors receive higher voting weight in their domain (e.g., the Calculus Supervisor's vote counts ×2 on an integral dispute) compared to generalist agents.

- Output: Synthesized final answer with CONFIDENCE: COMPOSITE tag indicating aggregated origin.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Actions 1.1-1.3

### CODE: Conflict Resolution Team Implementation

# conflict_resolution_team.py - The Supreme Court

from enum import Enum, auto

from dataclasses import dataclass, field

from typing import List, Dict, Optional, Any

from datetime import datetime

import uuid

class EvidenceType(Enum):

"""Hierarchy of Mathematical Truth - IMMUTABLE"""

FORMAL_PROOF = 4      # Ax-Prover verified

SYMBOLIC_DERIVATION = 3

NUMERICAL_APPROXIMATION = 2

HEURISTIC_GUESS = 1

@dataclass

class ConflictCase:

"""Represents a dispute between agents"""

case_id: str = field(default_factory=lambda: str(uuid.uuid4()))

subtask_id: str = ""

conflicting_results: List[Dict] = field(default_factory=list)

arguments: List[Dict] = field(default_factory=list)

ruling: Optional[Dict] = None

timestamp: datetime = field(default_factory=datetime.now)

class DebateModerator:

"""Agent 1.1: FMAD Protocol Implementation"""

def __init__(self, blackboard, acc):

self.blackboard = blackboard

self.acc = acc  # Agent Communication Channel

self.active_cases: Dict[str, ConflictCase] = {}

self._register_with_df()

self._subscribe_to_conflicts()

def _register_with_df(self):

"""Register adjudication service with Directory Facilitator"""

self.df.register({

'service_type': 'governance.conflict_resolution',

'agent_id': 'debate_moderator_001',

'properties': {'role': 'moderator', 'protocol': 'FMAD'}

})

def _subscribe_to_conflicts(self):

"""Subscribe to CONFLICT_FLAG on Blackboard"""

self.blackboard.subscribe('CONFLICT_FLAG', self.on_conflict_detected)

def on_conflict_detected(self, conflict_entry):

"""Trigger FMAD protocol when conflict detected"""

case = ConflictCase(

subtask_id=conflict_entry['subtask_id'],

conflicting_results=conflict_entry['results']

)

self.active_cases[case.case_id] = case

# FREEZE workflow

self.blackboard.post({

'entry_type': 'WORKFLOW_FREEZE',

'case_id': case.case_id,

'status': 'ADJUDICATION_IN_PROGRESS'

})

# Issue PROPOSE-ARGUMENT to each conflicting agent

for result in conflict_entry['results']:

self._request_argument(result['agent_id'], case.case_id)

return case.case_id

def _request_argument(self, agent_id: str, case_id: str):

"""Send FIPA-ACL PROPOSE-ARGUMENT command"""

message = {

'performative': 'REQUEST',

'sender': 'debate_moderator_001',

'receiver': agent_id,

'conversation_id': case_id,

'content': {

'action': 'PROPOSE-ARGUMENT',

'case_id': case_id,

'required_fields': ['method_used', 'assumptions',

'evidence_type', 'confidence']

},

'protocol': 'fipa-fmad'

}

self.acc.send(message)

def receive_argument(self, case_id: str, argument: Dict):

"""Collect argument from agent"""

if case_id in self.active_cases:

self.active_cases[case_id].arguments.append(argument)

# Check if all arguments received

case = self.active_cases[case_id]

if len(case.arguments) == len(case.conflicting_results):

self._forward_to_weigher(case)

def _forward_to_weigher(self, case: ConflictCase):

"""Forward complete case to Evidence Weigher"""

self.blackboard.post({

'entry_type': 'CASE_FOR_WEIGHING',

'case': case.__dict__,

'status': 'AWAITING_RULING'

})

class EvidenceWeigher:

"""Agent 1.2: Logic Engine for Justification Evaluation"""

# IMMUTABLE: Hierarchy of Mathematical Truth

TRUTH_HIERARCHY = {

EvidenceType.FORMAL_PROOF: 4,

EvidenceType.SYMBOLIC_DERIVATION: 3,

EvidenceType.NUMERICAL_APPROXIMATION: 2,

EvidenceType.HEURISTIC_GUESS: 1

}

def __init__(self, blackboard):

self.blackboard = blackboard

self._subscribe_to_cases()

def _subscribe_to_cases(self):

self.blackboard.subscribe('CASE_FOR_WEIGHING', self.evaluate_case)

def evaluate_case(self, case_entry) -> Dict:

"""Evaluate arguments based on evidence hierarchy"""

case = case_entry['case']

arguments = case['arguments']

# Classify each argument's evidence type

classified = []

for arg in arguments:

evidence_type = self._classify_evidence(arg)

classified.append({

'agent_id': arg['agent_id'],

'result': arg['result'],

'evidence_type': evidence_type,

'hierarchy_score': self.TRUTH_HIERARCHY[evidence_type],

'confidence': arg.get('confidence', 0.5)

})

# Sort by hierarchy score (highest wins)

classified.sort(key=lambda x: (x['hierarchy_score'],

x['confidence']), reverse=True)

winner = classified[0]

# AUTOMATIC RULING if clear hierarchy difference

if classified[0]['hierarchy_score'] > classified[1]['hierarchy_score']:

ruling = {

'ruling_type': 'AUTOMATIC',

'winner': winner['agent_id'],

'winning_result': winner['result'],

'evidence_type': winner['evidence_type'].name,

'rationale': f"Higher evidence type: {winner['evidence_type'].name}"

}

else:

# Same hierarchy level - forward to Consensus Builder

ruling = {

'ruling_type': 'CONSENSUS_REQUIRED',

'tied_agents': [c for c in classified

if c['hierarchy_score'] == winner['hierarchy_score']]

}

self.blackboard.post({

'entry_type': 'RULING',

'case_id': case['case_id'],

'ruling': ruling

})

return ruling

def _classify_evidence(self, argument: Dict) -> EvidenceType:

"""Classify argument into evidence hierarchy"""

method = argument.get('method_used', '').lower()

verified = argument.get('ax_prover_verified', False)

if verified:

return EvidenceType.FORMAL_PROOF

elif 'symbolic' in method or 'algebraic' in method:

return EvidenceType.SYMBOLIC_DERIVATION

elif 'numerical' in method or 'approximation' in method:

return EvidenceType.NUMERICAL_APPROXIMATION

else:

return EvidenceType.HEURISTIC_GUESS

class ConsensusBuilder:

"""Agent 1.3: Voting with Expertise Weighting"""

# Domain expertise multipliers

EXPERTISE_WEIGHTS = {

'calculus_supervisor': {'calculus': 2.0, 'analysis': 1.5},

'algebra_supervisor': {'algebra': 2.0, 'polynomial': 1.5},

'linear_algebra_supervisor': {'matrix': 2.0, 'vector': 1.5},

'probability_supervisor': {'probability': 2.0, 'statistics': 1.5}

}

def __init__(self, blackboard, df):

self.blackboard = blackboard

self.df = df

self._subscribe_to_consensus_requests()

def _subscribe_to_consensus_requests(self):

self.blackboard.subscribe('RULING', self.on_ruling)

def on_ruling(self, ruling_entry):

"""Handle rulings that require consensus"""

ruling = ruling_entry['ruling']

if ruling['ruling_type'] != 'CONSENSUS_REQUIRED':

return  # Automatic ruling, no consensus needed

tied_agents = ruling['tied_agents']

problem_domain = self._extract_domain(ruling_entry)

# Calculate weighted votes

weighted_votes = {}

for agent in tied_agents:

weight = self._get_expertise_weight(agent['agent_id'], problem_domain)

weighted_score = agent['confidence'] * weight

weighted_votes[agent['agent_id']] = {

'result': agent['result'],

'base_confidence': agent['confidence'],

'expertise_weight': weight,

'weighted_score': weighted_score

}

# Select winner by weighted score

winner_id = max(weighted_votes.keys(),

key=lambda k: weighted_votes[k]['weighted_score'])

final_ruling = {

'ruling_type': 'CONSENSUS',

'winner': winner_id,

'winning_result': weighted_votes[winner_id]['result'],

'confidence_tag': 'COMPOSITE',

'vote_breakdown': weighted_votes

}

self.blackboard.post({

'entry_type': 'FINAL_RULING',

'case_id': ruling_entry['case_id'],

'ruling': final_ruling,

'status': 'RESOLVED'

})

# UNFREEZE workflow

self.blackboard.post({

'entry_type': 'WORKFLOW_UNFREEZE',

'case_id': ruling_entry['case_id'],

'accepted_result': weighted_votes[winner_id]['result']

})

def _get_expertise_weight(self, agent_id: str, domain: str) -> float:

"""Get expertise multiplier for agent in domain"""

for supervisor, domains in self.EXPERTISE_WEIGHTS.items():

if supervisor in agent_id.lower():

return domains.get(domain, 1.0)

return 1.0  # Default weight for non-supervisors

def _extract_domain(self, ruling_entry) -> str:

"""Extract problem domain from case context"""

# Implementation depends on OMDoc structure

return ruling_entry.get('domain', 'general')

## STEP 2: The Failure Analysis Team ("The Trauma Surgeons")

### WHAT: Graceful Incompleteness Handling System

Construct a three-agent team that intercepts all failure signals, diagnoses the root cause, and autonomously reroutes the system to alternative solution strategies. This team ensures the system never "gives up" with a generic error—instead, it heals broken processes without user intervention.

### WHY: Addressing the Reliability Gap (Gap 5)

Standard mathematical systems return generic ERROR messages when solvers fail, aborting entire sessions and leaving users stranded. This approach conflates fundamentally different failure modes: a timeout (request more resources), a logical error (refine the reasoning), and a domain error (try a different method). The Failure Analysis Team implements "Graceful Incompleteness Handling" by diagnosing the specific failure type and routing the patient to appropriate treatment—ensuring the system achieves solutions even when primary methods fail.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Step 2; phases_0-6_for_the_Autonomous_Mathematical_Discovery_Engine.docx, Phase 4 Section

### HOW: Three-Agent Diagnostic Architecture

Agent 2.1: The Error Classifier

- Directive: Implement a diagnostic agent that intercepts ALL FAILURE signals from the Blackboard and classifies them into actionable categories.

- Error Taxonomy (Three Distinct Categories):

- 1. Computational Error (e.g., Timeout, Overflow, Memory Exhaustion) → Action: Request more resources

- 2. Logical Error (e.g., "Step 3 does not follow Step 2", invalid inference) → Action: Trigger "Thinker" refinement loop

- 3. Domain Error (e.g., "Method inapplicable", precondition violation) → Action: Trigger alternative strategy via Alternative Path Generator

Agent 2.2: The Root Cause Analyzer

- Directive: Trace the error back to the specific step or agent responsible for the failure.

- Function: Prevents the system from blaming the Orchestrator for a failure that occurred deep within the Linear Algebra Sub-team's decomposition agent. Creates precise failure attribution for targeted remediation.

- Output: ROOT_CAUSE_ANALYSIS report with failing_agent, failing_step, error_context, and recommended_action.

Agent 2.3: The Alternative Path Generator ("Plan B" Engine)

- Directive: Build the autonomous recovery engine that constructs alternative solution strategies.

- Critical Integration: Connect this agent directly to the Hypothesis Generator (Phase 3). When Error Classifier reports "Symbolic Integration Failed (Domain Error)," this agent immediately constructs a new plan: "Attempt Numerical Quadrature with high precision."

- Mechanism: Posts new plan to Blackboard, effectively "healing" the broken process without user intervention. The system continues seamlessly from the alternative strategy.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Actions 2.1-2.3

### CODE: Failure Analysis Team Implementation

# failure_analysis_team.py - The Trauma Surgeons

from enum import Enum, auto

from dataclasses import dataclass, field

from typing import Dict, List, Optional, Tuple

import traceback

import re

class ErrorType(Enum):

"""Three-Category Error Taxonomy"""

COMPUTATIONAL = auto()  # Timeout, Overflow, Memory

LOGICAL = auto()        # Invalid inference, step mismatch

DOMAIN = auto()         # Method inapplicable, precondition violation

class RemedyAction(Enum):

"""Prescribed remediation actions"""

REQUEST_RESOURCES = auto()

TRIGGER_REFINEMENT = auto()

TRIGGER_ALTERNATIVE = auto()

@dataclass

class FailureReport:

"""Structured failure diagnosis"""

failure_id: str

error_type: ErrorType

remedy_action: RemedyAction

failing_agent: str

failing_step: Optional[str]

error_message: str

stack_trace: Optional[str]

root_cause: Optional[str] = None

alternative_plan: Optional[Dict] = None

class ErrorClassifier:

"""Agent 2.1: Diagnostic Interceptor"""

# Pattern matching for error classification

COMPUTATIONAL_PATTERNS = [

r'timeout', r'overflow', r'memory', r'resource',

r'exceeded', r'limit', r'oom', r'killed'

]

LOGICAL_PATTERNS = [

r'does not follow', r'invalid.*inference', r'contradiction',

r'step.*mismatch', r'type.*error', r'assertion.*failed'

]

DOMAIN_PATTERNS = [

r'inapplicable', r'precondition', r'domain.*error',

r'not.*defined', r'unsupported', r'cannot.*apply'

]

def __init__(self, blackboard):

self.blackboard = blackboard

self._subscribe_to_failures()

def _subscribe_to_failures(self):

"""Subscribe to all FAILURE signals on Blackboard"""

self.blackboard.subscribe('FAILURE_SIGNAL', self.classify_failure)

def classify_failure(self, failure_entry: Dict) -> FailureReport:

"""Classify failure into actionable category"""

error_msg = failure_entry.get('error_message', '').lower()

stack = failure_entry.get('stack_trace', '')

# Pattern matching classification

error_type, remedy = self._match_patterns(error_msg, stack)

report = FailureReport(

failure_id=failure_entry['failure_id'],

error_type=error_type,

remedy_action=remedy,

failing_agent=failure_entry['agent_id'],

failing_step=failure_entry.get('step'),

error_message=failure_entry['error_message'],

stack_trace=stack

)

# Post classification for Root Cause Analyzer

self.blackboard.post({

'entry_type': 'CLASSIFIED_FAILURE',

'report': report.__dict__,

'status': 'AWAITING_ROOT_CAUSE'

})

return report

def _match_patterns(self, error_msg: str, stack: str) -> Tuple[ErrorType, RemedyAction]:

"""Match error against pattern taxonomy"""

combined = f"{error_msg} {stack}".lower()

for pattern in self.COMPUTATIONAL_PATTERNS:

if re.search(pattern, combined):

return ErrorType.COMPUTATIONAL, RemedyAction.REQUEST_RESOURCES

for pattern in self.LOGICAL_PATTERNS:

if re.search(pattern, combined):

return ErrorType.LOGICAL, RemedyAction.TRIGGER_REFINEMENT

for pattern in self.DOMAIN_PATTERNS:

if re.search(pattern, combined):

return ErrorType.DOMAIN, RemedyAction.TRIGGER_ALTERNATIVE

# Default to domain error (safest assumption)

return ErrorType.DOMAIN, RemedyAction.TRIGGER_ALTERNATIVE

class RootCauseAnalyzer:

"""Agent 2.2: Failure Attribution System"""

def __init__(self, blackboard):

self.blackboard = blackboard

self.execution_traces: Dict[str, List] = {}

self._subscribe_to_classified_failures()

def _subscribe_to_classified_failures(self):

self.blackboard.subscribe('CLASSIFIED_FAILURE', self.analyze_root_cause)

def log_execution_step(self, conversation_id: str, step: Dict):

"""Called by agents to log their execution steps"""

if conversation_id not in self.execution_traces:

self.execution_traces[conversation_id] = []

self.execution_traces[conversation_id].append(step)

def analyze_root_cause(self, classified_entry: Dict) -> Dict:

"""Trace failure to specific agent and step"""

report = classified_entry['report']

conversation_id = report.get('conversation_id')

# Get execution trace for this conversation

trace = self.execution_traces.get(conversation_id, [])

# Walk back through trace to find failure point

root_cause = self._find_failure_point(trace, report)

# Determine if failure was in delegated sub-agent

attribution = self._attribute_failure(root_cause, trace)

analysis = {

'failure_id': report['failure_id'],

'root_cause': root_cause,

'attribution': attribution,

'trace_depth': len(trace),

'recommended_action': self._recommend_action(

report['error_type'], attribution

)

}

# Post for Alternative Path Generator

self.blackboard.post({

'entry_type': 'ROOT_CAUSE_ANALYSIS',

'analysis': analysis,

'original_report': report,

'status': 'AWAITING_ALTERNATIVE'

})

return analysis

def _find_failure_point(self, trace: List, report: Dict) -> Dict:

"""Find exact step where failure occurred"""

for i, step in enumerate(reversed(trace)):

if step.get('agent_id') == report['failing_agent']:

return {

'step_index': len(trace) - i - 1,

'step_details': step,

'preceding_steps': trace[:len(trace) - i - 1]

}

return {'step_index': -1, 'step_details': None, 'preceding_steps': trace}

def _attribute_failure(self, root_cause: Dict, trace: List) -> Dict:

"""Determine responsible component"""

if not root_cause['step_details']:

return {'responsible': 'unknown', 'confidence': 0.0}

step = root_cause['step_details']

return {

'responsible_agent': step.get('agent_id'),

'responsible_operation': step.get('operation'),

'input_state': step.get('input'),

'confidence': 0.9 if step.get('verified') else 0.7

}

def _recommend_action(self, error_type: str, attribution: Dict) -> str:

"""Generate specific recommendation"""

if error_type == 'COMPUTATIONAL':

return f"Increase resources for {attribution.get('responsible_agent')}"

elif error_type == 'LOGICAL':

return f"Refine reasoning at {attribution.get('responsible_operation')}"

else:

return "Generate alternative solution strategy"

class AlternativePathGenerator:

"""Agent 2.3: The 'Plan B' Engine"""

# Fallback strategy mappings

FALLBACK_STRATEGIES = {

'symbolic_integration': ['numerical_quadrature', 'monte_carlo_integration'],

'symbolic_differentiation': ['numerical_differentiation', 'autodiff'],

'algebraic_solving': ['numerical_root_finding', 'newton_raphson'],

'matrix_inversion': ['pseudo_inverse', 'iterative_solver'],

'symbolic_limit': ['epsilon_delta_approximation', 'series_expansion']

}

def __init__(self, blackboard, hypothesis_generator):

self.blackboard = blackboard

self.hypothesis_generator = hypothesis_generator  # Phase 3 agent

self._subscribe_to_root_cause()

def _subscribe_to_root_cause(self):

self.blackboard.subscribe('ROOT_CAUSE_ANALYSIS', self.generate_alternative)

def generate_alternative(self, analysis_entry: Dict) -> Dict:

"""Construct alternative solution strategy"""

analysis = analysis_entry['analysis']

original_report = analysis_entry['original_report']

# Get failed method

failed_method = original_report.get('failing_step', '')

# Look up fallback strategies

alternatives = self._get_fallbacks(failed_method)

if not alternatives:

# Delegate to Hypothesis Generator for creative alternatives

alternatives = self.hypothesis_generator.propose_strategies(

problem_context=analysis,

exclude_methods=[failed_method]

)

# Construct Plan B

plan_b = {

'plan_type': 'ALTERNATIVE',

'original_failure': original_report['failure_id'],

'strategies': alternatives,

'priority_order': self._rank_strategies(alternatives, analysis),

'metadata': {

'generated_by': 'alternative_path_generator',

'reason': f"Fallback from {failed_method}"

}

}

# Post Plan B to Blackboard - "healing" the process

self.blackboard.post({

'entry_type': 'ALTERNATIVE_PLAN',

'plan': plan_b,

'status': 'READY_FOR_EXECUTION'

})

# Signal Orchestrator to continue with Plan B

self.blackboard.post({

'entry_type': 'WORKFLOW_CONTINUE',

'new_plan': plan_b,

'original_conversation_id': original_report.get('conversation_id')

})

return plan_b

def _get_fallbacks(self, failed_method: str) -> List[str]:

"""Retrieve predefined fallback strategies"""

for method, fallbacks in self.FALLBACK_STRATEGIES.items():

if method in failed_method.lower():

return fallbacks

return []

def _rank_strategies(self, strategies: List, analysis: Dict) -> List[Dict]:

"""Rank alternatives by expected success probability"""

ranked = []

for i, strategy in enumerate(strategies):

score = self._estimate_success(strategy, analysis)

ranked.append({

'strategy': strategy,

'rank': i + 1,

'estimated_success': score

})

return sorted(ranked, key=lambda x: x['estimated_success'], reverse=True)

def _estimate_success(self, strategy: str, analysis: Dict) -> float:

"""Estimate success probability based on context"""

# Could integrate with Meta-Learning Team for historical data

base_score = 0.6

if 'numerical' in strategy.lower():

base_score += 0.2  # Numerical methods often succeed as fallback

if analysis['analysis'].get('attribution', {}).get('confidence', 0) > 0.8:

base_score += 0.1  # High confidence in diagnosis

return min(base_score, 0.95)

## STEP 3: The Meta-Learning Team ("The Optimizer")

### WHAT: AutoMaAS Pattern Implementation

Construct a three-agent team that implements the AutoMaAS (Automated Multi-Agent System) pattern—capturing process metadata from every solution, analyzing efficiency patterns, and dynamically updating the Orchestrator's routing tables. This team installs the "memory of process" that makes the system smarter with every interaction.

### WHY: Addressing the Evolution Gap (Gap 6)

Without the Meta-Learning Team, the system solves the 1000th cubic equation with the same trial-and-error randomness as the first. Phase 3's Knowledge Management Team provides memory of facts (known theorems, solved problems), but the system lacks memory of process—no ability to learn which agent sequences work best for which problem types. The Meta-Learning Team creates a continuous feedback loop from performance to planning, ensuring that patterns like "For 'Optimization' problems, the 'Geometric Agent' fails 80% of the time, while the 'Gradient Descent Agent' succeeds" are captured and encoded into future routing decisions.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Step 3; phases_0-6_for_the_Autonomous_Mathematical_Discovery_Engine.docx, Phase 4 Section

### HOW: Three-Agent Optimization Architecture

Agent 3.1: The Performance Monitor ("Black Box Recorder")

- Directive: Implement a background agent that logs the "Trace" of every successful solution.

- Data Captured (Process Metadata):

- Problem Type (classification from Structure Recognizer)

- Agent Sequence Used (ordered list of agents that touched the problem)

- Time Taken (wall-clock and CPU time per agent)

- Final Verification Status (from Ax-Prover)

- Resource Consumption (tokens, VRAM peaks, memory)

- Critical Note: This agent ignores the mathematics itself and focuses exclusively on the metadata of efficiency—HOW the solution was achieved, not WHAT the solution was.

Agent 3.2: The Agent Selector Optimizer (AutoMaAS)

- Directive: Implement the AutoMaAS (Automated Multi-Agent System) logic that analyzes performance logs and generates updated routing heuristics.

- Pattern Recognition: Identifies correlations such as "For 'Optimization' problems, the 'Geometric Agent' fails 80% of the time, while the 'Gradient Descent Agent' succeeds."

- Output: Updated Routing Tables (Heuristics) for the Main Orchestrator, encoding learned preferences as weighted routing rules.

Agent 3.3: The Adaptive Dispatcher

- Directive: Connect the Optimizer's output to the Orchestrator's routing logic, enabling dynamic scaling based on query complexity.

- Dynamic Scaling Logic:

- Simple Tasks: Deploy "Skeleton Crew" (2-3 agents) for well-understood problem types

- Complex Proofs: Deploy "Full Debate Team" (10+ agents) for novel or ambiguous problems

- Expected Impact: Optimizes cost-per-token by 10-15% by matching resource allocation to problem complexity.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Actions 3.1-3.3; architectural_roadmap.docx, Phase 4 Section

### CODE: Meta-Learning Team Implementation

# meta_learning_team.py - The Optimizer (AutoMaAS Implementation)

from dataclasses import dataclass, field

from typing import Dict, List, Optional, Tuple

from datetime import datetime

from collections import defaultdict

import json

import numpy as np

@dataclass

class SolutionTrace:

"""Performance metadata for a single solution"""

trace_id: str

problem_type: str

agent_sequence: List[str]

time_taken_ms: float

cpu_time_ms: float

verification_status: str  # 'VERIFIED', 'FAILED', 'PARTIAL'

token_count: int

vram_peak_mb: float

success: bool

timestamp: datetime = field(default_factory=datetime.now)

class PerformanceMonitor:

"""Agent 3.1: Black Box Recorder"""

def __init__(self, blackboard, vector_db):

self.blackboard = blackboard

self.vector_db = vector_db

self.active_traces: Dict[str, Dict] = {}

self._subscribe_to_events()

def _subscribe_to_events(self):

"""Subscribe to solution lifecycle events"""

self.blackboard.subscribe('TASK_START', self.on_task_start)

self.blackboard.subscribe('AGENT_INVOKED', self.on_agent_invoked)

self.blackboard.subscribe('VERIFICATION_COMPLETE', self.on_verification)

self.blackboard.subscribe('SESSION_END', self.on_session_end)

def on_task_start(self, event: Dict):

"""Initialize trace for new task"""

conversation_id = event['conversation_id']

self.active_traces[conversation_id] = {

'trace_id': f"trace_{conversation_id}",

'problem_type': event.get('problem_type', 'unknown'),

'agent_sequence': [],

'start_time': datetime.now(),

'agent_times': {},

'token_count': 0,

'vram_readings': []

}

def on_agent_invoked(self, event: Dict):

"""Log agent invocation in trace"""

conversation_id = event['conversation_id']

if conversation_id not in self.active_traces:

return

trace = self.active_traces[conversation_id]

agent_id = event['agent_id']

trace['agent_sequence'].append(agent_id)

trace['agent_times'][agent_id] = {

'start': datetime.now(),

'tokens': event.get('input_tokens', 0)

}

trace['vram_readings'].append(event.get('vram_mb', 0))

def on_verification(self, event: Dict):

"""Record verification outcome"""

conversation_id = event['conversation_id']

if conversation_id in self.active_traces:

self.active_traces[conversation_id]['verification_status'] = event['status']

self.active_traces[conversation_id]['success'] = event['status'] == 'VERIFIED'

def on_session_end(self, event: Dict):

"""Finalize and store trace"""

conversation_id = event['conversation_id']

if conversation_id not in self.active_traces:

return

trace_data = self.active_traces[conversation_id]

end_time = datetime.now()

# Calculate metrics

solution_trace = SolutionTrace(

trace_id=trace_data['trace_id'],

problem_type=trace_data['problem_type'],

agent_sequence=trace_data['agent_sequence'],

time_taken_ms=(end_time - trace_data['start_time']).total_seconds() * 1000,

cpu_time_ms=sum(t.get('duration_ms', 0) for t in trace_data['agent_times'].values()),

verification_status=trace_data.get('verification_status', 'UNKNOWN'),

token_count=trace_data['token_count'],

vram_peak_mb=max(trace_data['vram_readings']) if trace_data['vram_readings'] else 0,

success=trace_data.get('success', False)

)

# Store in Vector DB for retrieval

self._store_trace(solution_trace)

# Post for AutoMaAS analysis

self.blackboard.post({

'entry_type': 'SOLUTION_TRACE',

'trace': solution_trace.__dict__,

'status': 'LOGGED'

})

del self.active_traces[conversation_id]

def _store_trace(self, trace: SolutionTrace):

"""Store trace with embedding for similarity search"""

embedding = self._create_trace_embedding(trace)

self.vector_db.insert({

'id': trace.trace_id,

'embedding': embedding,

'metadata': trace.__dict__

})

class AgentSelectorOptimizer:

"""Agent 3.2: AutoMaAS Pattern Implementation"""

def __init__(self, blackboard, vector_db):

self.blackboard = blackboard

self.vector_db = vector_db

self.routing_tables: Dict[str, Dict] = {}  # problem_type -> agent_weights

self.performance_stats: Dict[str, Dict] = defaultdict(lambda: defaultdict(list))

self._subscribe_to_traces()

def _subscribe_to_traces(self):

self.blackboard.subscribe('SOLUTION_TRACE', self.analyze_trace)

def analyze_trace(self, trace_entry: Dict):

"""Extract patterns from solution trace"""

trace = trace_entry['trace']

problem_type = trace['problem_type']

agent_sequence = trace['agent_sequence']

success = trace['success']

time_taken = trace['time_taken_ms']

# Update performance statistics

for agent in agent_sequence:

self.performance_stats[problem_type][agent].append({

'success': success,

'time_ms': time_taken / len(agent_sequence),  # Approximate

'sequence_position': agent_sequence.index(agent)

})

def compute_routing_tables(self) -> Dict[str, Dict]:

"""Generate optimized routing heuristics"""

for problem_type, agent_stats in self.performance_stats.items():

self.routing_tables[problem_type] = {}

for agent_id, performances in agent_stats.items():

success_rate = sum(1 for p in performances if p['success']) / len(performances)

avg_time = np.mean([p['time_ms'] for p in performances])

# Compute routing weight (higher = prefer this agent)

weight = self._compute_weight(success_rate, avg_time, len(performances))

self.routing_tables[problem_type][agent_id] = {

'weight': weight,

'success_rate': success_rate,

'avg_time_ms': avg_time,

'sample_size': len(performances)

}

return self.routing_tables

def _compute_weight(self, success_rate: float, avg_time: float, sample_size: int) -> float:

"""Compute routing weight from performance metrics"""

# Success rate is primary factor

base_weight = success_rate * 100

# Time efficiency bonus (faster = higher weight)

time_bonus = max(0, (10000 - avg_time) / 1000)  # Up to +10 for fast agents

# Confidence adjustment based on sample size

confidence = min(sample_size / 100, 1.0)  # Full confidence at 100 samples

return (base_weight + time_bonus) * confidence

def get_pattern_insights(self) -> List[Dict]:

"""Generate human-readable insights from patterns"""

insights = []

for problem_type, agents in self.routing_tables.items():

sorted_agents = sorted(agents.items(), key=lambda x: x[1]['weight'], reverse=True)

if len(sorted_agents) >= 2:

best = sorted_agents[0]

worst = sorted_agents[-1]

if best[1]['success_rate'] > 0.7 and worst[1]['success_rate'] < 0.3:

insights.append({

'problem_type': problem_type,

'insight': f"For '{problem_type}' problems, '{worst[0]}' fails "

f"{(1-worst[1]['success_rate'])*100:.0f}% of the time, "

f"while '{best[0]}' succeeds {best[1]['success_rate']*100:.0f}%.",

'recommendation': f"Prefer {best[0]} over {worst[0]} for {problem_type}"

})

return insights

class AdaptiveDispatcher:

"""Agent 3.3: Dynamic Scaling Controller"""

# Complexity thresholds

SKELETON_CREW_THRESHOLD = 0.3   # Simple problems

STANDARD_THRESHOLD = 0.7        # Medium complexity

# Above STANDARD_THRESHOLD = Full Debate Team

SKELETON_CREW_SIZE = 3

STANDARD_TEAM_SIZE = 6

FULL_DEBATE_SIZE = 12

def __init__(self, blackboard, optimizer: AgentSelectorOptimizer, orchestrator):

self.blackboard = blackboard

self.optimizer = optimizer

self.orchestrator = orchestrator

self._subscribe_to_routing_updates()

def _subscribe_to_routing_updates(self):

"""Receive updated routing tables from optimizer"""

self.blackboard.subscribe('ROUTING_UPDATE', self.update_orchestrator)

def update_orchestrator(self, update_entry: Dict):

"""Push new routing tables to Orchestrator"""

routing_tables = update_entry['routing_tables']

self.orchestrator.update_routing_heuristics(routing_tables)

def determine_team_size(self, problem_context: Dict) -> int:

"""Dynamically scale team size based on complexity"""

complexity = self._estimate_complexity(problem_context)

if complexity < self.SKELETON_CREW_THRESHOLD:

return self.SKELETON_CREW_SIZE

elif complexity < self.STANDARD_THRESHOLD:

return self.STANDARD_TEAM_SIZE

else:

return self.FULL_DEBATE_SIZE

def _estimate_complexity(self, context: Dict) -> float:

"""Estimate problem complexity from context"""

score = 0.5  # Base complexity

# Factors that increase complexity

if context.get('involves_proof', False):

score += 0.2

if context.get('domain_count', 1) > 2:

score += 0.15

if context.get('novel_pattern', False):

score += 0.25

if context.get('verification_required', True):

score += 0.1

# Factors that decrease complexity

if context.get('similar_solved_recently', False):

score -= 0.2

if context.get('standard_form', False):

score -= 0.15

return max(0, min(1, score))

def select_agents(self, problem_type: str, team_size: int) -> List[str]:

"""Select optimal agents based on routing tables"""

routing_table = self.optimizer.routing_tables.get(problem_type, {})

if not routing_table:

# No historical data - use default selection

return self._default_selection(problem_type, team_size)

# Sort agents by routing weight

sorted_agents = sorted(

routing_table.items(),

key=lambda x: x[1]['weight'],

reverse=True

)

# Select top agents up to team size

selected = [agent_id for agent_id, _ in sorted_agents[:team_size]]

return selected

def _default_selection(self, problem_type: str, team_size: int) -> List[str]:

"""Default agent selection when no historical data exists"""

# Query Directory Facilitator for available agents

available = self.orchestrator.df.search(

service_type=f'math.{problem_type}'

)

return [a['agent_id'] for a in available[:team_size]]

## STEP 4: System Integration & Protocol Wiring

### OBJECTIVE: Operationalize Phase 4 Teams Within Existing Hierarchy

The Phase 4 teams do not operate in isolation—they must be wired into the existing Phase 1/2/3 infrastructure through two critical protocol updates to the Main Orchestrator.

Protocol 4.1: The "Appellate" Protocol

- Directive: Update the Main Orchestrator's logic. It is no longer allowed to accept a result immediately.

- Mandatory Check: Before returning any result, the Orchestrator must check the Blackboard for CONFLICT_FLAG.

- If CONFLICT_FLAG == true: The Orchestrator must delegate control to the Debate Moderator (Step 1) before proceeding. No result leaves the system until conflict is resolved.

Protocol 4.2: The "Post-Mortem" Protocol

- Directive: Update the system lifecycle to trigger optimization after every session.

- Trigger: After every SESSION_END event, the Meta-Learning Team must run a batch process to analyze recent traces and update routing weights.

- Outcome: This ensures the system is slightly smarter at the start of Day N+1 than it was at Day N—implementing continuous evolutionary improvement.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Step 4 (System-Wide Integration)

### CODE: Orchestrator Protocol Updates

# orchestrator_phase4_update.py - Integration Protocols

class OrchestratorPhase4Update:

"""Updates to Main Orchestrator for Phase 4 Integration"""

def __init__(self, orchestrator, blackboard, debate_moderator, meta_learning_team):

self.orchestrator = orchestrator

self.blackboard = blackboard

self.debate_moderator = debate_moderator

self.meta_learning_team = meta_learning_team

# Install protocol hooks

self._install_appellate_protocol()

self._install_post_mortem_protocol()

def _install_appellate_protocol(self):

"""Protocol 4.1: Mandatory conflict check before result acceptance"""

original_accept = self.orchestrator.accept_result

def appellate_wrapped_accept(result: Dict) -> Dict:

"""Wrapped accept_result with conflict check"""

# MANDATORY: Check for conflict flag

conflict_entry = self.blackboard.query({

'entry_type': 'CONFLICT_FLAG',

'subtask_id': result.get('subtask_id'),

'status': 'UNRESOLVED'

})

if conflict_entry:

# DELEGATE to Debate Moderator - DO NOT proceed

case_id = self.debate_moderator.on_conflict_detected({

'subtask_id': result['subtask_id'],

'results': conflict_entry['conflicting_results']

})

# Wait for resolution

resolved = self._wait_for_resolution(case_id)

if resolved:

# Use resolved result instead of original

return resolved['accepted_result']

else:

raise ConflictResolutionError(f"Case {case_id} unresolved")

# No conflict - proceed with original acceptance

return original_accept(result)

# Replace original method

self.orchestrator.accept_result = appellate_wrapped_accept

def _wait_for_resolution(self, case_id: str, timeout: int = 300) -> Optional[Dict]:

"""Wait for conflict resolution"""

import time

start = time.time()

while time.time() - start < timeout:

resolution = self.blackboard.query({

'entry_type': 'WORKFLOW_UNFREEZE',

'case_id': case_id

})

if resolution:

return resolution

time.sleep(0.5)

return None

def _install_post_mortem_protocol(self):

"""Protocol 4.2: Trigger optimization after every session"""

def on_session_end(event: Dict):

"""Post-mortem hook for session completion"""

# Let Performance Monitor log the trace first

# (handled by its own subscription)

# Schedule batch optimization

self.blackboard.post({

'entry_type': 'OPTIMIZATION_TRIGGER',

'session_id': event['conversation_id'],

'timestamp': event['timestamp'],

'priority': 'BATCH'  # Run during low-load periods

})

# Subscribe to session end events

self.blackboard.subscribe('SESSION_END', on_session_end)

def run_batch_optimization(self):

"""Execute batch optimization (called by scheduler)"""

# Compute new routing tables

new_tables = self.meta_learning_team.optimizer.compute_routing_tables()

# Generate insights for logging

insights = self.meta_learning_team.optimizer.get_pattern_insights()

# Push updates to Orchestrator via Adaptive Dispatcher

self.blackboard.post({

'entry_type': 'ROUTING_UPDATE',

'routing_tables': new_tables,

'insights': insights,

'optimization_run': datetime.now().isoformat()

})

return {

'tables_updated': len(new_tables),

'insights_generated': len(insights)

}

class ConflictResolutionError(Exception):

"""Raised when conflict cannot be resolved within timeout"""

pass

# 4. Verification Checklist

Phase 4 is complete when ALL of the following conditions are met:

## 4.1 Conflict Resolution Team

- Debate Moderator is instantiated and registered with DF (service_type='governance.conflict_resolution')

- Debate Moderator subscribes to CONFLICT_FLAG on Blackboard and triggers FMAD protocol

- Evidence Weigher implements immutable Hierarchy of Mathematical Truth (Formal Proof > Symbolic > Numerical > Heuristic)

- Consensus Builder implements expertise-weighted voting for tied cases

- Test: Create conflicting results → FMAD triggers → Resolution returns correct winner

## 4.2 Failure Analysis Team

- Error Classifier subscribes to FAILURE_SIGNAL and classifies into Computational/Logical/Domain

- Root Cause Analyzer traces errors to specific agent and step

- Alternative Path Generator connects to Hypothesis Generator (Phase 3) for Plan B construction

- Test: Trigger timeout error → Classified as COMPUTATIONAL → Resources requested

- Test: Trigger domain error → Classified as DOMAIN → Alternative plan generated and executed

## 4.3 Meta-Learning Team

- Performance Monitor logs traces for all successful solutions (problem_type, agent_sequence, time, verification)

- Agent Selector Optimizer computes routing tables from performance statistics

- Adaptive Dispatcher determines team size (Skeleton Crew vs Full Debate Team) based on complexity

- Test: After 100 solutions → Routing tables show measurable preference shifts

- Test: Simple problem → Skeleton Crew (3 agents); Complex proof → Full Team (12 agents)

## 4.4 System Integration

- Appellate Protocol installed: Orchestrator checks CONFLICT_FLAG before accepting any result

- Post-Mortem Protocol installed: SESSION_END triggers batch optimization

- End-to-end test: Problem with agent disagreement → Conflict resolved → Result verified → Trace logged → Routing updated

# 5. Phase 4 Deliverable: The Self-Correcting System

At the conclusion of Phase 4, the system has transitioned from a Static Hierarchy to a Dynamic Organism. Three fundamental capabilities emerge:

## 5.1 Resilience

If the Symbolic Solver crashes, the Failure Analysis Team catches the error, diagnoses the root cause, and reroutes to a Numerical Solver in milliseconds. The system no longer "gives up"—it heals itself and continues toward a solution.

## 5.2 Intelligence

If agents disagree, the Conflict Resolution Team holds a structured court session to find the mathematical truth. Formal proofs automatically win over heuristic guesses; domain experts receive weighted votes in their areas of expertise. The system produces justified answers, not arbitrary selections.

## 5.3 Evolution

Every problem solved creates a training data point that optimizes the system's future behavior. The 1001st cubic equation is solved more efficiently than the 1000th because the system has learned which agents succeed for which problem types. This implements the AutoMaAS pattern to its fullest potential—autonomous multi-agent system optimization without human intervention.

📚 Reference: Phase 4 transforms this collection of agents into a Self-Correction Engine.docx, Phase 4 Deliverable Section; architectural_roadmap.docx, Phase 4 Summary

# 6. Transition to Phase 5

With the Self-Correcting System now operational, the architecture is prepared for Phase 5: Production Optimization & Distillation. Phase 5 will focus on efficiency, latency, cost, and scale by:

- Harvesting "Gold Standard" thought traces from the Meta-Learning Team's logs

- Training a distilled "Student" model (7B parameters) that mimics the full swarm's routing logic

- Implementing a Complexity Gatekeeper that routes 80% of simple queries to the fast Student model

- Creating an Active Learning Loop that retrains the Student on cases where it fails but the Swarm succeeds

The Phase 4 foundation—with its conflict resolution, failure analysis, and meta-learning capabilities—provides the stable, self-improving substrate required for distillation and production hardening.

# 7. Source Documentation Reference

This build order document synthesizes information from the following project documentation:

| Document | Content Scope |
| --- | --- |
| Phase 4 transforms this collection of agents into a Self-Correction Engine.docx | Primary technical specification with detailed agent directives, mechanisms, and integration protocols for all three Phase 4 teams |
| phases_0-6_for_the_Autonomous_Mathematical_Discovery_Engine.docx | Overall roadmap and phase integration context, including Phase 4's role in the six-gap framework |
| architectural_roadmap.docx | 65-agent system architecture overview, Phase 4 agent counts (9 agents across 3 teams), and team specifications |
| Phased_Evolution_of_the_65-Agent_System_Architecture.docx | Phase-by-phase agent population breakdown confirming Phase 4 deploys 9 governance agents |
| Phase_0_Build_Order_Breakdown.docx | Phase 0 infrastructure dependencies (AMS, DF, ACC, Blackboard, Vector DB) that Phase 4 teams integrate with |
| Phase_1_Build_Order_Breakdown.docx | Orchestrator specifications and Verification Core integration points for Appellate Protocol |
| Phase_2_Build_Order_Breakdown.docx | Domain Supervisor specifications for expertise weighting in Consensus Builder |
| Phase_3_Build_Order_Breakdown.docx | Hypothesis Generator integration for Alternative Path Generator; Precondition Validation Team for failure diagnosis |
| Phase_0_Coding_Strategy.docx | FIPA-ACL protocol specifications, OMDoc standards, and BDI framework patterns used in Phase 4 agents |
| phase_4_Engineering_SelfCorrection_The_Dynamic_Organism.pdf | Visual blueprint and architectural diagrams for Phase 4 components |
| phase_4_mindmap.png | Visual mind map of Phase 4 teams and integration points |

──────────────────────────────

— End of Phase 4 Build Order Breakdown —